Jellyfin PS3 outstanding work

## Critical (blockers before release)

- Player still rendering at 540p instead of 720p — in progress.

- Pressing triangle to bring up info causes a crash.

- Build needs to be packaged as a .pkg with the correct icon. Previous attempt produced a working .pkg but the icon wouldn't display correctly.

## Missing features

- Seek bar is not implemented.

- Search is not working.

- No pagination on the movie list — there's no way to advance past the bottom of the page.

- Movie thumbnails are placeholders.

- No "continue watching" — the app doesn't remember where the user left off across sessions.

- Settings and Music tabs are "coming soon" placeholders.

- Login UI still uses the old keyboard and layout.

- Settings needs subtitle support, default language, and logout.

- On the Jellyfin admin dashboard, PS3 sessions appear as ghosts — the dashboard can't see what the user is watching.

## UI polish

- Media tiles are too wide in the GUI — fix before the next release.

- Controls need proper button glyphs in the GUI to indicate what each input does.

## Refactor

- Source files are a mess — a full refactor is overdue. Sort into folders by area: video, UI, player, HTTP, etc.

## Known issues (not blocking release)

- Corrupt frames after extended playback — not severe enough to block, but worth investigating later.

- Crash happens when user plays a movie exits then plays annother movie error is VEDEC init faild see /dev_hdd0/tmp/playerlog.txt