Jellyfin PS3 Client

Phase 2 Advanced Pipeline Features

Target: Full Movian Parity

May 2026 — Updated after Phase 1 completion

# Overview

Phase 1 delivered: stable 24fps video, working 48kHz stereo audio, RSX GPU blit, hardware vsync, Bresenham 2:3 pulldown, and audio clock infrastructure. Phase 2 covers the six features that separate a functional player from a production-quality one, targeting full parity with Movian.

NOTE: The network thread was re-attempted during Phase 1 debugging but caused frame corruption due to non-volatile ring buffer indices. It will be re-added in Phase 2 as the first priority, as its absence causes VDEC stalls when network reads block the decode thread, producing irregular frame judder.

# Implementation Order

| # | Feature | Files | What it unlocks | Status |
| --- | --- | --- | --- | --- |
| 0 | Network thread re-add (volatile indices + barriers) | player.cpp | Decouples network stalls from VDEC decode, eliminates judder | NEXT |
| 1 | Jitter buffer slot ref counting | video.cpp | Eliminates frame tearing from display/decode race | Pending |
| 2 | Store PTS in jitter buffer slots | video.cpp, player.cpp | Required for PTS scheduling and discontinuity detection | DONE in Phase 1 |
| 3 | PTS discontinuity detection | video.cpp, player.cpp | Clean seek and chapter handling | Pending |
| 4 | PTS-driven display scheduling | video.cpp, player.cpp | Replaces Bresenham, fixes VFR content and judder | Pending |
| 5 | End-of-stream drain | video.cpp, player.cpp | Last seconds no longer cut off | Pending |
| 6 | Adaptive jitter buffer depth | player.cpp | Stable playback on inconsistent networks | Pending |
| 7 | Long-play AV sync drift correction | audio.cpp, player.cpp | 2hr+ films stay in sync | Pending |
| 8 | PlaybackInfo POST fix | jellyfin_api.cpp, player.cpp | Correct resolution and audio sample rate from Jellyfin | Pending |

# 0. Network Thread Re-Add (HIGHEST PRIORITY)

## 0.1 Why

The decode thread currently does both network reads (stream_read, which blocks) and VDEC draining (vdec_pull_frame) in the same loop. When stream_read blocks waiting for network data, VDEC's internal queue fills up and it stops producing frames. The jitter buffer drains from the display side, and the display thread shows the same frame twice — which appears as irregular judder. This is the primary remaining cause of visual stutter.

The previous network thread attempt was removed because s_net_wr and s_net_rd were plain int, causing stale cached values. The fix is simple: all ring buffer index variables must be volatile and memory barriers must be placed correctly.

## 0.2 What to Change

File: source/player.cpp

Implement a TS packet ring buffer to hold at least 512 packets of 188 bytes each:

#define NET_RING_SIZE 512

#define TS_PACKET_SIZE 188

static u8 s_net_ring[NET_RING_SIZE][TS_PACKET_SIZE];

static volatile int s_net_wr = 0;   // MUST be volatile

static volatile int s_net_rd = 0;   // MUST be volatile

static volatile int s_net_n  = 0;   // MUST be volatile

Memory barriers: use __asm__ volatile("sync" ::: "memory") after writing packet data and before incrementing s_net_wr. Use the same barrier after reading s_net_rd before reading packet data. This ensures the Cell PPU's weakly ordered memory model sees consistent state.

Network thread loop: read one TS packet from socket, write to ring buffer, sleep 1ms if ring is full.

Decode thread loop: drain ring buffer into video_feed_ts(), then drain VDEC into jitter buffer, then heartbeat.

video_feed_ts() must ONLY be called from the decode thread — never from the network thread.

Spawn network thread alongside decode thread at priority lower than decode (e.g. 900). Join alongside decode thread.

# 1. Jitter Buffer Slot Reference Counting

## 1.1 Why

The current jitter buffer hands a raw pointer to the display thread. If the decode thread recycles that slot before the blit finishes, frame tearing or corrupted output results. Movian ref-counts each slot so it cannot be reused until all readers have released it.

## 1.2 What to Change

File: source/video.cpp

Add a ref count field to each jitter buffer slot. Use __sync_fetch_and_add and __sync_fetch_and_sub for atomic operations — available in PSL1GHT GCC without additional includes.

- jbuf_push() — after writing frame, set slot ref count to 1 (owned by queue)

- jbuf_peek() — atomically increment ref count to 2 (queue + display thread) before returning pointer

- jbuf_pop() — decrement queue reference (count goes to 1). Slot stays alive while display thread holds it

- jbuf_release(slot) — new function called by display thread after blit finishes. Decrements display ref (count = 0), returns slot to free pool

In the display loop, replace jbuf_pop() with the two-step sequence:

const u8 *rslot = jbuf_peek();  // ref count: queue + display = 2

jbuf_pop();                      // queue releases: count = 1

// ... blit using rslot ...

jbuf_release(rslot);             // display releases: count = 0, slot recycled

# 2. Store PTS in Jitter Buffer Slots — DONE IN PHASE 1

s_jbuf_pts[] parallel array implemented in video.cpp. PTS extracted from pic->pts[0] in vdec_pull_frame() and converted from VDEC 90kHz clock to microseconds. jbuf_peek_pts() exposes front-slot PTS to display thread. audio_get_clock_us() implemented in audio.cpp returning (s_audio_blocks * 256ULL * 1000000ULL) / 48000ULL.

# 3. PTS Discontinuity Detection and Recovery

## 3.1 Why

When the stream PTS jumps (seek, chapter boundary, network hiccup causing transcoder restart), the AV reference pair becomes invalid. Without detection, the display loop either stalls waiting for a target time far in the future, or races through frames trying to catch up.

## 3.2 What to Change

Files: source/video.cpp, source/player.cpp

In vdec_pull_frame(), compare each incoming frame PTS to the last seen PTS:

s64 pts_delta_us = (s64)new_pts_us - (s64)last_pts_us;

bool discontinuity = (pts_delta_us > 500000LL || pts_delta_us < -10000LL);

If discontinuity detected: set atomic flag s_pts_discontinuity = true and log the jump.

In the display loop, after each jbuf_pop(), check s_pts_discontinuity. If set: flush remaining jitter buffer slots, reset AV reference pair (ref_pts_us = 0, ref_wall_us = 0).

# 4. PTS-Driven Display Scheduling

## 4.1 Why

The Bresenham accumulator is a mathematical approximation of 24fps on 60Hz. It has no connection to what the stream actually says — it counts vblanks and assumes frames arrive at a perfectly constant rate. This causes the inherent 2:3 pulldown judder. Movian schedules each flip based on the frame's actual PTS timestamp, which is what the encoder intended.

## 4.2 How PTS Scheduling Works

When the first frame with a valid PTS is displayed, record two things simultaneously: the stream PTS of that frame, and the current wall-clock time. That is the reference pair — it anchors stream time to real time once.

For every subsequent frame: adjusted_pts = frame_pts - ref_pts. Target wall-clock time = ref_wall + adjusted_pts. Wait until that moment, then flip.

The result: each frame lands at its mathematically correct wall-clock time regardless of frame rate. No accumulator drift, no periodic correction — just each frame appearing when the encoder said it should.

## 4.3 What to Change

Files: source/video.cpp, source/player.cpp

3b. Establish the AV reference pair on first valid PTS frame:

u64 ref_pts_us = first_frame->pts_us;

u64 ref_wall_us = timing_get_us();

3c. Schedule each flip from PTS in the display loop:

u64 target_wall_us = ref_wall_us + (slot->pts_us - ref_pts_us);

u64 now_us = timing_get_us();

if (target_wall_us > now_us) usleep((u32)(target_wall_us - now_us));

Remove timing_frame_due() / timing_frame_shown() calls — PTS scheduling replaces the wall-clock ticker. Keep waitflip() so a flip is never submitted before RSX finishes the previous one. If frame pts_us is 0 (unknown), fall back to Bresenham for that frame only.

# 5. VDEC End-of-Stream Frame Drain

## 5.1 Why

When the stream ends, VDEC fires CELL_VDEC_MSG_TYPE_SEQDONE signalling it has flushed all pending decoded frames. The current code logs this but does not drain remaining frames from the jitter buffer before exiting. The last few seconds of every video are lost.

## 5.2 What to Change

Files: source/video.cpp, source/player.cpp

In vdec_cb(), handle VDEC_CALLBACK_SEQDONE: set s_vdec_seq_done = true and log the event.

Change the display loop exit condition to: after s_vdec_seq_done is true, exit only when jitter buffer is empty (jbuf_count() == 0). Stop the decode thread from submitting new AUs once s_vdec_seq_done is true.

# 6. Adaptive Jitter Buffer Depth

## 6.1 Why

The current JBUF_PREFILL is a hardcoded constant. On a slow or inconsistent network, a fixed prefill either causes frequent stalls (too small) or long startup delays (too large). This section requires the network thread (Section 0) to be implemented first.

## 6.2 What to Change

Files: source/player.cpp

In network_thread_fn, record wall-clock timestamp of each received TS packet. Compute inter-arrival delta and maintain a rolling average over the last 32 packets. Expose get_network_jitter_ms().

int target_depth = JBUF_MIN + (int)(get_network_jitter_ms() / FRAME_DUR_MS);

target_depth = CLAMP(target_depth, JBUF_MIN, JBUF_MAX);

Constants: JBUF_MIN=4, JBUF_MAX=16 (existing JBUF_SIZE), FRAME_DUR_MS=41.67f. Log target_depth in heartbeat.

# 7. Long-Play AV Sync Drift Correction

## 7.1 Why

Over a 90-minute film, small clock differences between the audio hardware and the wall-clock timer accumulate. This section implements a slow feedback correction to keep AV drift bounded over long sessions.

## 7.2 What to Change

File: source/audio.cpp or source/player.cpp

Every 10 seconds, compute expected vs actual audio position:

u64 elapsed_us = timing_get_us() - audio_start_wall_us;

u64 expected_us = audio_blocks_written * AUDIO_BLOCK_DUR_US;

s64 drift_us = (s64)expected_us - (s64)elapsed_us;

Where AUDIO_BLOCK_DUR_US = 5333 (256 samples at 48kHz). If abs(drift_us) > 20ms: insert one silent block if audio is running fast, or skip one block if audio is running slow. Log drift_us in every 10-second heartbeat. Reset references on PTS discontinuity.

# 8. PlaybackInfo POST Fix

## 8.1 Why

Without a valid PlaySessionId from a PlaybackInfo POST, Jellyfin ignores all transcode parameters (AudioSampleRate, VideoCodec, resolution) and direct streams the original file. This causes resolution mismatches and bypasses audio sample rate control.

Current state: PlaybackInfo POST returns HTTP 404. The endpoint URL or user ID construction is wrong.

## 8.2 What to Change

File: source/jellyfin_api.cpp

Debug the POST to /Users/{userId}/Items/{itemId}/PlaybackInfo. Log the exact URL being constructed and the full response body on failure. Verify the userId is the authenticated user's ID from the login response, not a hardcoded value. Verify the itemId is the item's Id field, not the ServerId or any other field. The POST body must include a valid DeviceProfile JSON object.

Once the session ID is obtained, append &PlaySessionId={sessionId} to the stream URL. Jellyfin will then honour AudioSampleRate=48000 and transcode at the correct resolution.

# Feature Summary

| Feature | Difficulty | Files Affected | What it unlocks | Status |
| --- | --- | --- | --- | --- |
| Network thread re-add | Medium | player.cpp | Eliminates VDEC stall judder | NEXT |
| Slot ref counting | Medium | video.cpp | Eliminates frame tearing | Pending |
| PTS storage | Easy | video.cpp, player.cpp | Foundation for PTS scheduling | DONE |
| PTS discontinuity detection | Medium | video.cpp, player.cpp | Clean seek/chapter handling | Pending |
| PTS-driven scheduling | Hard | video.cpp, player.cpp | VFR content, eliminates judder | Pending |
| End-of-stream drain | Easy | video.cpp, player.cpp | Last seconds not cut off | Pending |
| Adaptive jitter depth | Medium | player.cpp | Stable playback on bad networks | Pending |
| AV drift correction | Medium | audio.cpp, player.cpp | 2hr+ films stay in sync | Pending |
| PlaybackInfo POST fix | Medium | jellyfin_api.cpp | Correct resolution and audio rate | Pending |

Jellyfin PS3 Client — Phase 2 Pipeline v2  |  May 2026